## Slide 1
Deloitte Touche Tohmatsu India LLP
Strategic initiatives for achievement of goals and vision
Department of Power, West Bengal
October, 2022

## Slide 2: WBDOP – Goals and strategic initiatives (1/2)
Optimization of generation portfolio in line with Sustainability goals with major focus on proliferation of Renewable Energy in state
Promotion of Green Hydrogen
Optimization of power purchase portfolio ensuring achievement of future RPO targets by DISCOM
2. Energy Efficiency initiatives
3. Digital Enablement And Agile/Smart Operations
Digitalization through introduction of new technologies like IIoT, Big Data, Analytics, AI, Digital Twins, Cloud and Mobility w.r.t generating assets
Digitization of infrastructure and introduction of climate reliant networks w.r.t Transmission assets
Facilitating implementation of Document management software, ERP, AMI, Robotics, AR, Predictive maintenance software(s) inter alia w.r.t distribution assets along with development of climate resilient distribution network
1. Decarbonization and Sustainability
Optimum Demand Side Management (DSM)
Implementing customized energy efficiency measures by understanding consumer consumption / behavioural patterns inter alia through introduction of digital smart meters with web-based monitoring system across the state
TRACK LINE #1
TRACK LINE #3
TRACK LINE #2
4. Energy Transition
Just Transition of Old Thermal Generation Assets
Transition from hydrocarbon dependence toward greater reliance on cleaner energy sources
Diversification into EV charging infrastructure sector
TRACK LINE #4

## Slide 3: WBDOP – Goals and strategic initiatives (2/2)
Deployment of alternate Industrial tariff preferential models
Facilitation to implement improved CRM Models through WBSEDCL to ensure seamless customer servicing via IT/ IOT
Facilitating adoption of other initiatives like on Demand Access to data, Energy Consumption tracking, Customer sentiment analysis
Introduction of customer empowerment initiatives for facilitation of Rooftop solar implementation
5. Consumer Centric Initiatives
Return to Main Slide
TRACK LINE #5
Variable Cost Optimization through Captive Mines and achievement of commercial sales
Non-Tariff Income Maximization
Reduction of Regulatory Assets across all state power utilities
Reduction of Technical and Financial Losses through WBSEDCL
6. Commercial And Regulatory Measures
TRACK LINE #6
Capacity building and/or training to ensure proper readiness with respect to upcoming digitization initiatives to be adopted
Proper training in knowledge management and transfer mechanism, to ensure smooth transition and handover of responsibilities
7. Institutional Capacity Building/Training
TRACK LINE #7

## Slide 4: WBDOP Action Plan
Stakeholder consultation and Strategy Formulation
Financial arrangement/facilitation wherever necessary
Implementation support
Collection of quarterly monitoring report from concerned utility
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
(TRACK LINE #1-7)
Decarbonization and Sustainability
Energy Efficiency initiatives
Digital Enablement And Agile/Smart Operations
Energy Transition
Consumer Centric Initiatives
Commercial And Regulatory Measures
Institutional Capacity Building/Training

## Slide 5
Proposed Implementation Schedule for Action Plan

## Slide 6
Decarbonization and Sustainability - Optimization of generation portfolio in line with Sustainability Goals
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 7
Decarbonization and Sustainability - Promotion of Green Hydrogen
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 8
Decarbonization and Sustainability - Optimization of power purchase portfolio ensuring achievement of future RPO targets by DISCOM
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 9
Energy Efficiency initiatives - Optimum Demand Side Management (DSM)
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 10
Energy Efficiency initiatives – Implementation of Customized Energy Efficiency solutions through remote monitoring of Consumer Consumption/Behavioural Pattern
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 11
Digital Enablement And Agile/Smart Operations – Digitization of Generating Assets
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 12
Digital Enablement And Agile/Smart Operations – Digitization of Transmission Assets
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 13
Digital Enablement and Agile/Smart Operations – Digitization of Distribution Assets
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 14
Digital Enablement and Agile/Smart Operations – Digitization of Distribution Assets
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 15
Energy Transition – Just Transition of Old Thermal Generation Assets
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 16
Energy Transition – Transition from hydrocarbon dependence toward greater reliance on cleaner energy sources
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy/Policy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 17
Energy Transition – Diversification into EV charging infrastructure sector
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 18
Consumer Centric Initiatives – Deployment of alternate Industrial tariff preferential models
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy/Policy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 19
Consumer Centric Initiatives – Facilitation with regards to implementation of improved CRM Models through WBSEDCL
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 20
Consumer Centric Initiatives – Facilitating adoption of other initiatives (On Demand Access to data, Energy Consumption tracking, Customer sentiment analysis inter alia)
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 21
Consumer Centric Initiatives – Introduction of customer empowerment initiatives for facilitation of Rooftop solar implementation
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy/Policy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 22
Commercial And Regulatory Measures – Variable Cost Optimization through Captive Mines and achievement of commercial sales
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 23
Commercial And Regulatory Measures – Non-Tariff Income Maximization
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 24
Commercial And Regulatory Measures – Reduction of Regulatory Assets across all state power utilities
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Coordination with State Government for deliberation of possible financial support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support (Support/coordination w.r.t Regulator approval process) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 25
Commercial And Regulatory Measures – Reduction of Technical and Financial Losses through WBSEDCL
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity

## Slide 26
Institutional Capacity Building/Training
Action Items | FY 23 |  | FY 24 |  | FY 25 |  | FY 26 |  | FY 27 |  | FY 28 |  | FY 29 |  | FY 30 | 
 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2 | H1 | H2
Stakeholder consultation and Strategy Formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Financial arrangement/facilitation wherever necessary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Collection of quarterly monitoring report from concerned utility |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Year
Short Term
Medium Term
Long Term
Legend
Short Term Action Plan
Medium Term Action Plan
Long Term Action Plan
Multiple Schedule
Note: Activity completed within period FY 23 - FY24 is considered short term, same corresponding to period FY 25 - FY 28 is considered medium term, and that completing within period FY 29 and above is considered as long-term activity