## Slide 1
Deloitte Touche Tohmatsu India LLP
ADB Digital Utility Initiative
Kick-off Meeting - Digital roadmap for power sector utilities in Bhutan
Asian Development Bank
February 2025

## Slide 2
COVERAGE
 | Project Context and Engagement Team Our understanding of the project and Project team
 | Scope of Work, Focus Areas and Work Plan Summary of the scope and key deliverables
 | Next Steps Way Forward
1
2
3

## Slide 3
Project Context and Engagement Team

## Slide 4: Project Context and Background …1/2
Bhutan’s power sector has experienced significant growth in recent years, driven by domestic hydropower generation and a strong focus on enhancing operational efficiency and digitalizing business processes within utilities.
Chart: 
| Peak Demand (In MW)
2018 | 399.3
2023 | 955.5
Key Metrics of Bhutan's Power Sector
Chart: 
| Aggregate Generation [DGPC] (In MU)
2018 | 6940.63
2023 | 10516.02
Chart: 
| Energy Sold (In MU)
2018 | 2328.4
2023 | 5689.7
Chart: 
| Global System Losses (Including Wheeling) [In %]
2018 | 2.21
2023 | 2.14
Steep demand growth in Peak Demand and Energy Sold between 2018 and 2023.
Energy Sales and Peak Demand are expected to grow further due to increase in domestic load.
Installed capacity target - 5 GW by 2030 and 15-20 GW by 2040
There’s substantial potential for system loss reduction through adoption of digital reforms.
Increased regional power market integration, improved customer services and capacity additions are key focus areas.
A digital roadmap is crucial to support the utility modernization initiatives and performance improvement.
*Source: Power Data Book, BPC
IT-OT Assessment and Road Map for Power Utilities in Bhutan
Druk Green Power Corporation Limited (DGPC)
Bhutan Power System Operator (BPSO)
Bhutan Power Corporation Limited (BPC),
19%
9%
20%
1%

## Slide 5: Project Context and Background …2/2
Digitalization initiatives in utilities has been identified as a priority area by the SASEC Energy Working Group
Key Objectives of the Assignment
ACTIVITY 1
Assess current practices, digital maturity, and ongoing/planned initiatives
ACTIVITY 2
Define short, medium, and long-term performance objectives
Increasing focus towards technological improvements and modernization of utilities
24x7 power supply, reliable grid
Supply of reliable and uninterrupted power to all
Digitalization of utilities
Smart Metering, Communicable Network Metering with AMI, Unified Billing Software, ERP, Load Forecasting etc.
Structural Reforms
Re-engineering of business processes to make utilities more consumer centric
Network automation & upgradation
Rise of Value-Added Services
Consumers are becoming aware and demanding service-based models
Reduce losses, improve service quality through infra works, Feeder segregation, SCADA, DMS, OMS, etc.
ACTIVITY 3
Develop a strategy with a time-bound digitalization and performance improvement roadmap
Digitalization initiatives in utilities has been identified as a priority area by the SASEC Energy Working Group. in 2023 and 2024, member countries highlighted the need for support in making the regional utilities future-proof through comprehensive utility modernization efforts
ACTIVITY 4
Prepare a detailed Cyber Security Capacity Building Plan
The strategic roadmap will outline a vision, mission, and implementation strategy for long-term digital transformation in the power sector.

## Slide 6: Here with you - Team
Our proposed team has deep expertise in digital transformation, business process re-engineering and cyber security among others
Key Experts
Shouvik Mukherjee
(7+ Years experience)
CRM & ERP Expert
Samrat Roy
(20+ Years experience)
Subject Matter Expert (SME)
Review Mechanism
Team Leader shall be the point of contact for all communications from BPC/BPSO/DGPC/Other Stakeholders
Liaison and coordination through Senior Advisor to ADB, Dasho Sonam Tshering.
Aritra Roy
(10+ Years experience)
System Integration Expert
Sayan Mitra
(21+ Years experience)
Project Manager/Team Leader
Abhishek Bhargav
(16+ Years experience)
Cyber Security Expert
Amrita Sengupta
(9+ Years experience)
AMI Expert
Angsuman Roy
(6+ Years experience)
SCADA Expert
Siddharth Mani
(11+ Years experience)
Subject Matter Expert (SME)
Subject Matter
Experts (SMEs)
Subject Matter Experts to review and provide feedback on various deliverables

## Slide 7
Scope of Work, Focus Areas and Work Plan

## Slide 8: Summary of Scope of Work
Assist DGPC, BPC and BPSO in identifying business requirements, assessing feasibility of digital transformation and cyber security interventions
Proposed Scope of Work
Current Situation and Diagnostic study
Digital Roadmap and Capacity Building Plan
Capacity Building and Training Plan
  As-Is Study/Assessment (Business Process & Existing IT Infrastructure)
  Discussion with DGPC, BPC and BPSO stakeholders to understand digital maturity and potential areas for digital intervention
  Assess cyber security preparedness and identify gaps against standard Security & Resilience Requirements
  Review of IT Infrastructure including policies, architecture, incident response mechanism etc.
  Review of institutional arrangements and planned/ongoing investments
  Preparation of roadmap for incorporation of digital technology
  Selection and prioritizing of digitization (IT/OT) initiatives including GIS, SCADA, OMS, ADMS, AMI, Energy Audit, CRM/CIS, ERP etc.
  Classification of initiatives into short-term (1–3 years), medium-term (3–5 years), and long-term (5-10 years)
  Identification of specific challenges like reduction in losses, improved reliability etc. and proposed IT/OT solutions for tackling them
  Training and Development Plan
  Preparation of training plan covering areas such as:
    Introduction to Cybersecurity
    Phishing Awareness
    Passwords and Authentication
    Data Protection and Privacy
    Secure Use of IT Devices
    Incident Response Training
    Network Security Fundamentals
    OT Security
    Privilege & Access Management
    Regulatory Compliance
    Cybersecurity Risk Management
    Employee Role-Specific Training

## Slide 9: Key Focus Areas
Key Focus Areas for Assessing Digital Adoption in Bhutan's Power Utilities
Focus Areas
Legacy
Smart generation with advanced monitoring and controls
Advanced inter-connected solutions and self-service
Evolving
Smart transmission and distribution
Future Utility
Generation will evolve towards a:
The future grid will be a:
Utilities will enhance the:
Diverse and decentralized
IoT Enabled Maintenance
Integrated digital project management platform
ARVR assisted training and maintenance
Self- Healing Grid
Two-way power flow
Asset management
Grid Management and Power Trading
Resilient Grid
Customer Relationship
Demand Management
Demand and Load Forecasting
Revenue management
Remote monitoring
Analytics driven offerings
On Demand reporting
Anytime/Anywhere access of critical information
IT-OT convergence
Standardized and consistent document management
Data Management Consistency
Mature governance and security requirements
Data driven decision making
Cybersecurity

## Slide 10: Work Plan (Week 1 – Week 16)
A structured approach shall be leveraged to engage key stakeholders based on a focused communication cadence to facilitate interactions
Update Calls / Discussion Meetings
Weeks
1. Kick off Meeting
Legend
Stakeholder Interactions – As-Is Assessment
 | Deliverable
To be submitted to ADB for comments | 
 | Stakeholder Meeting (Visit to Bhutan)
Attendees: Utility stakeholders, ADB counterparts and Deloitte project team | 
 | Virtual Meeting
Utility stakeholders, ADB counterparts and Deloitte project team | 
 | Working Team Meetings
Attendees: ADB counterparts and Deloitte Project Team | 
AS – IS Assessment And Diagnostic Report Documentation
Initiation
As-Is Process Understanding
2. As-is and Diagnostic Report
W1-W2
Preparation of Diagnostic Report
3. Draft Digital Roadmap
Preparation of final strategy and roadmap
Submission of it/ot strategy, implementation roadmap & capacity building plan
Activities involving Stakeholders
W3-W4
W5-W6
W7-W8
W9-W10
W11-W12
W13-W14
W15-W16
5. Final IT/OT strategy, implementation roadmap and Capacity Building Plan
4. Workshop on the Draft Roadmap

## Slide 11
Next Steps

## Slide 12: Areas of Support and Next Steps
Way forward to ensure seamless and timely project execution
Key requests from Deloitte
Request to appoint a nodal person and counterpart team in each utility for purpose of coordination for data collection, meetings and in-person visits.
Counterpart Team and Nodal Person
Request to set-up virtual meetings with each utility (3 sessions of 2 hours each) to gain understanding of as-is state & collect data for analysis through formats and templates
Stakeholder Meetings
Discussion with SPOCs once in two weeks to review project progress and request to provide timely feedback
Timely Review and Feedback
In-person visit to Bhutan to re-validate our initial findings and discuss some of the possible digital interventions and gaps identified
In-person meeting (Visit to Bhutan)

## Slide 13: IT Application Inventory
To get a fair understanding of Business Processes, Application Landscape and Technology Stack in use
Application Land Scape |  |  |  |  |  |  |  |  |  | 
Business Process |  |  |  |  |  |  |  |  | Technology Stack | 
Sl. No. | Application Name | Product Type | Product Version | Go-Live Date | Business Function | Subsystems/ Modules | IT/OT | Hosted on (On-premise/ Cloud) | <Products> | 

## Slide 14: Indicative IT Application Inventory
82
© 201
9 Deloitte Touche Tohmatsu India LLP
Mobility solution for crew
Enterprise Resource Planning (ERP) Fleet Management
Command control center
Online root cause analysis
Surveyor Portal
GIS data procurement strategy
Predictive analytics & maintenance
Risk based inspection
Analytics data store for MIS
Automated data capture/ ETL Tool
Workflow Automation
System assisted risk management
Tailored dashboard
Mobile app for customers/crew
Web portal experience design
Partner portal IVR + Voice Bot
ADMS solution
AMI Implementation
MDMS solution
Supply planning
PV and Engg. design yield automation
Intelligence Portal
Data Management Strategy (Data ingestion, storage and consumption)
ERP material and service code sanitation
Collaborative bidding
Integration of available systems
Network planning tool
Intelligent spares and inventory management
Project collaboration platform
CRM Implementation
Central Data Repository
Advanced analytics
Aerial image analytics
Centralized asset performance mgmt.
Smart drones
Asset health dashboard
Digital Twin
Open APIs to interface with LDCs
RLA assessment
AMI/AMR for LT network
construction monitoring
Warehouse and stock optimization
RLA and FMEA analysis
Sales and operation planning Real time production view
Cloud infrastructure
Advanced analytics platform
On-cloud integration platform
GIS Platform
Low code mobility platform
AR/VR platform
Visualization Platform
Workflow ECM/DMS
IIOT Platform
Digital Asset Model
Short Term <0-1 Yr>
Digital Leader
Long Term <3-5 Yrs>
Medium Term <1-3 Yrs>
Omnichannel Communication
Central Data Repository
Integrated data management
Battery Storage Energy System
DER Integration & Grid Stability

## Slide 15
Deloitte refers to one or more of Deloitte Touche Tohmatsu Limited, a UK private company limited by guarantee (“DTTL”), its network of member firms, and their related entities. DTTL and each of its member firms are legally separate and independent entities. DTTL (also referred to as “Deloitte Global”) does not provide services to clients. Please see www.deloitte.com/about for a more detailed description of DTTL and its member firms.
This material has been prepared by Deloitte Touche Tohmatsu India LLP (“DTTI LLP”), a member of Deloitte Touche Tohmatsu Limited, on a specific request from you and contains proprietary and confidential information. This material may contain information sourced from publicly available information or other third -party sources. DTTI LLP does not independently verify any such sources and is not responsible for any loss whatsoever caused due to reliance placed on information sourced from such sources. The information contained in this material is intended solely for you. Any disclosure, copying or further distribution of this material or its contents is strictly prohibited.
Nothing in this material creates any contractual relationship between DTT ILLP and you. Any mutually binding legal obligations or rights may only be created between you and DTTI LLP upon execution of a legally binding contract. By using this material and any information contained in it, the user accepts this entire notice and terms of use.
©2025 Deloitte Touche Tohmatsu India LLP. Member of Deloitte Touche Tohmatsu Limited
Deloitte Touche Tohmatsu India Private Limited (U74140MH199 5PTC093339), a private company limited by shares, was converted into Deloitte Touche Tohmatsu India LLP, a limited liability partnership (LLP Identification No. AAE-8458),with effect from October 1, 2015.

## Slide 16: Project Management & Implementation Methodology
Deloitte will inherit a multi faceted project management and coordination approach to regularly apprise stakeholders with project progress
01
02
03
04
Weekly check-ins
Diagnostic Report and Roadmap
Workshops and Requirement Gathering Session
Review Meetings
On monthly basis, project stakeholders, ADB counterparts and Deloitte Project team will hold in-person/virtual sessions to review of project activities, key successes and challenges, progress against overall objectives, and lessons learned.
In person meetings with close stakeholder group
In person / virtual meetings with wider stakeholder group
Deliverables (Reports/Notes/
Presentations)
Weekly basis discussion amongst Deloitte Project team members to discuss project progress and identify any bottlenecks in the work plans.
As per the Work Plan and deliverable schedule, the project stakeholders including ADB counterparts and Deloitte Project team will jointly discuss the diagnostic report, the draft roadmap and final IT/OT strategy and implementation roadmap to arrive at a consensus on wide acceptance of deliverables.
On monthly basis and as per the Work Plan the Deloitte Project team will hold requirement gathering sessions with the stakeholders and workshops on the diagnostic report and draft roadmap to jointly review progress against objectives and activities planned.