## Slide 1: Technical Presentation | JREDA
Strategic Assistance to JREDA in meeting its ambitious RE targets of 4,000 MW by 2027
Proposal for setting-up of Strategic Program Management Cell for JREDA for initial period of Two Years
September 2023

## Slide 2
CONTENTS
Jharkhand Scenario
Project Implementation Framework
Deloitte Experience in RE Sector
Approach & Methodology
Meet The Team

## Slide 3: Jharkhand Scenario

## Slide 4: Changing Trends in Jharkhand RE Sector
Energy transition and reforms to support such transition
4,000 MW by 2027
Utility Scale: 3,000 MW
DRE: 720 MW
Off Grid: 280 MW
Jharkhand Solar Policy 2022
Promote & create enabling environment for RE development within the State
Jharkhand EV Policy 2022
Power generation hub of India with surplus power by 2026
Economic development of the state by favoring EV manufacturing sector & establishing Jharkhand as an EV hub in India
Jharkhand Power Policy 2023 (Draft)
Encourage Energy transition, Promote RE generation, DRE, pumped Hydro storage & Energy Conservation
10% share of EV in the State by 2027
50 charging stations per million population
Implemented Projects | Identified Priority Areas
Solar Rooftop (Government Building) | Solar Park 80 MW
Solar Water Pumping System | Solarization of Airports, 5 Nos. of Airport
PM-KUSUM Scheme Component-B | Solar City Giridih
Village electrification program | Floating Solar 600 MW
Solar Home & Street Lighting System | 13 small hydro electric potential site of 125 MW
High Mast Solar Light | Canal Top Solar
JREDA’s Presence in RE Sector
Chart: 
| Thermal | Hydro | RES
FY 22 | 2446.5 | 191 | 97.14
FY 23 | 2194.6 | 191 | 102.42
Chart: 
| FY 22 | FY 23
RPO Target | 1407.52 | 2635.65
RE Purchase | 784.37 | 945.79
Vision of the State Govt of Jharkhand
Contribute to India’s clean energy ambitions
Reduction of total projected carbon emissions
Increase the share of solar electricity in State’s power purchase portfolio
Help DISCOMs meet its RPO trajectory
Provide investment avenues for private players
Collaboration with the Government to invest in RE projects
Empowering rural population by providing access to clean and affordable energy
Source: CEA Installed capacity report
Notes: 1 - 3.6 (2021-22)
2 - 6.1 (2016)
5 – 5.7 (2021)
Assessment of substation-wise solar power capacity • Review of substation infrastructure through site surveys • Identification of technical approvals, various technical risks (network and site related) and issues • Analyse the load requirement, project size, and identify most suitable locations in the state to set up ground mounted solar plants to feed into the segregated agriculture feeders. •Technical evaluation of the proposals received in the competitive bidding process

## Slide 5: Project Implementation Framework
Utility Scale Solar
Rooftop Solar
Solar Agri Pumps

## Slide 6: RE Project Implementation Framework – Solar Park, Floating Solar Park
Development of Utility scale solar projects
Upcoming 04 Solar Parks of 20 MW
(Palamu, Simdega, Garhwa, Deoghar)
Solar Park
Floating Solar
Canal Top
600 MW (Chandil) & 400 MW (Tenughat) Floating solar plants in pipeline
400 MW Canal Top Solar underway
Solarizing
the Airport
05 Airport solarization projects
(Dhanbad, Dumka, Deoghar, Giridih, Bokaro)
Installed RE Capacity
Target RE Capacity
3,000 MW
139.90 MW
(CEA, August 2023)
(Solar Policy 2022)
Key policy & regulatory initiatives to promote utility scale Solar projects in State
Standard Operating Procedure in place
State Level Screening & Empowered Committee
Regulatory Framework by JSERC (RPO, Net Metering, OA) regulations
Key
Efforts
CURRENT ENDEAVORS & LANDSCAPE
KEY CHALLENGES
OUR EXPERTISE
ENVISAGED SOLUTIONS
Transparent Land aggregation and allotment policy needs to be formulated in line with States like MP, Karnataka
Large scale scoping of Solar Parks & Floating Solar Parks
Utility Scale RE Projects could be scoped typically for meeting captive demand of industries
Land acquisition & aggregation
Capacity Overhang of legacy PPAs that are costly
Limited traction on developing Floating Solar project portfolio
Lack of Private Investments
Understanding modalities of various implementing models
Power Evacuation & Offtake issues
DPR of 950 MW Ground Mount Solar Park, Chhatarpur, MP
DPR & TA World’s largest 600MW floating solar park, Omkareshwar
Techno-Commercial due diligence of Odisha Solar Park (IFC & GEDCOL)
Support to DMRC-750 MW procurement solar power from REWA Solar Park

## Slide 7: RE Project Implementation Framework – Rooftop Solar & Solar Agriculture
Development of RTS in Jharkhand in Govt & Private sectors (Residential, Commercial, Industrial) & Agriculture Pumps
Installed RTS Capacity
Target RTS Capacity
250 + 250 MW
~ 25 MW
(August 2023)
(Solar Policy 2022)
Key policy & regulatory initiatives to promote RTS in State like Solar Policy, JSERC Net Metering Regulations, RTS in Govt. Building is in progress etc.
Facilitation of subsidized & non-subsidized consumer categories for RTS adoption under process
Key
Efforts
KEY CHALLENGES
OUR EXPERTISE
ENVISAGED SOLUTIONS
Higher targets to be established vis-à-vis RTS potential
Rationalize Vendor empanelment process as per learnings from Gujarat, Kerala
Integrated RTS portal
Adoption of successful initiatives for “SOLAR CITY” across INDIA to other cities for larger adoption within the State
Demand aggregation across Government and C&I consumers untested
Low response from vendors during empanelment
Paucity of investors
Lack of awareness among consumers
Consumers inclination towards hybrid mode of RTS
100% RE Cities - Ayodhaya, Amritsar, Gandhinagar & Trivandrum
Transaction Advisory 17MW Gross Metered RTS across 17 cities in Odisha
Preparation & Operation of Unified RTS portal for HimUrja and OREDA
TA - 1st 4MW Net-Metered Rooftop solar project in Bhubaneshwar & Cuttack
Assistance to JBVNL, JVVNL DISCOMS, GIZ, MNRE in AG Scheme implementation
25 MW of Grid Connected RTS in different government Buildings
Rooftop Solar (RTS)
Solar
City
PM-KUSUM
Component-B
‘Giridih’, 17 MW of grid connected RTS under MNRE Phase 2 Programme
Successful implementation under the PM KUSUM Scheme (Component-B)
Solar Agri
Pumps (AG)
20,000 AG pumps sanctioned under PM KUSUM-B in 2 phases
CURRENT ENDEAVORS & LANDSCAPE

## Slide 8: RE project implementation framework – New and advanced technologies
Pilot new technologies like floating solar, wind-solar hybrid, storage solutions (Battery, pumped storage)
Facilitated Investments in PSH and green hydrogen in UP
Coordination between stakeholders, depts
Key Factors of Preparedness
Deloitte’s Value proposition
Supported in framing of draft green hydrogen policy of Uttar Pradesh
Priority and special incentives proposed for hybrid and RTC RE projects
Pumped Storage
VGF proposed for BESS to be developed by Dept of Industries, GOJ. State to promote RE projects with storage.
Battery Energy Storage System
Green Hydrogen
Emerging Options
Hybrid & Round the Clock (RTC)
Off-the-river closed loop pumped storage projects
Proposed development of Green Hydrogen / Ammonia hubs. JREDA / DISCOMs to supply RE power for Green Hydrogen production at cost plus margin
Our Support to UP Government
Our Support to Odisha Government
Financial and Economic analysis of Upper Indravati Pump Storage Project (PSP) in Odisha, India
Piloting innovative models
Resource Assessment & Alignment of JREDA’s requirements
Notes: Supported draft green hydrogen policy of Uttar Pradesh, facilitated investments in OSH and green hydrogen in UP

## Slide 9: Why Deloitte
We bring onboard relevant experience and subject matter experts to handhold you in this engagement

## Slide 10: Deloitte’s varied experience with states- SNA/IT/Program Management
Rich experience of providing implementation support through program management, IT dashboard
We have a valued portfolio of supporting states in implementation of policies through digitalisation of solar rooftop application processes; supporting PMUs for Utilities & SNAs; IT handholding support for DISCOMs
Solar Rooftop PV Policy Implementation support
24x7Power for All Plan
24x7Power for All Plan
24x7Power for All Plan
Solar City, Solar rooftop policy
Solar City, Web dashboard
Solar City, IT
Solar City, IT
Project Management Unit, Web portal
Solar Rooftop PV Policy Implementation support
Solar Rooftop PV Policy implementation support
24x7 Power for All Plan
Project Management Unit
IT
Project management
SNA
Programme Management
Web portal, web dashboards
Project Monitoring Support Unit to support activities of SNA/DISCOM
Work closely with SNA for adoption of RE
Support for Central/state governments for RE Plans/ Cities
Deloitte’s Diverse Portfolio of RE projects
Developing RE city plan, Power for all plan, developing energy database for cities etc.
Management & monitoring of various govt schemes like PM KUSUM, DDUGJY, IPDS etc
Mobile Apps, Web applications, AMC for Hardware, AMC data center services to maintain the Data Center
Project Management Unit
Project Management Unit, Web based portal

## Slide 11: Deloitte’s experience with states- Solar park, distributed solar/new areas
Solar park investment appraisal, Rooftop Solar, PM KUSUM
Evaluate feasibility on ‘Solarization of Agriculture Feeders under component C of PM-KUSUM scheme
Transaction and bid process support under KUSUM C for Rajasthan DISCOM, Rooftop Solar
First 5 MW solar rooftop project under PPP mode under Gross metering
Solar Park
Distributed Solar/New Areas
Karnataka
Odisha
Madhya Pradesh
Maharashtra
Rajasthan
Uttar Pradesh
Bihar
Gujarat
Maharashtra
Odisha
Andhra Pradesh
Rajasthan
5 MW solar rooftop project under net metering
First Pre feasibility study for 500 MW solar park
DPR development & transaction advisory of 600MW floating solar at Omkareshwar Dam
Emerging Areas
Strategy and Blueprint for ‘Green Hydrogen’ for India’s largest power production PSU
Battery storage integration with wind/solar for A&N Island decarbonization
Design of first battery storage applications to operate at distribution end (BRPL/DERC)
Formulation of Green Day Ahead Market (G-DAM) & G-TAM regulations
Experience with Solar parks
Project monitoring & vendor management through IT intervention
Commercial & Regulatory due-diligence of solar parks
Investment review and evacuation infrastructure planning
Transaction advisory for hybrid and floating solar technologies
Rich experience of working closely with SNAs & experience in solar park, DRE and other emerging technologies
We have been pioneers in executing some first of its kind projects in India
1000 MW Solar Park
Himachal Pradesh
Punjab
Jharkhand
Kerala
‘Solarization of Agriculture Feeders under component C of PM-KUSUM scheme – IFC/SECI

## Slide 12: Key assignments in Renewable Energy
Deloitte is a leader in providing consultancy and transaction services for Renewable Energy projects in India.
World’s largest floating solar park of 600 MW in Omkareshwar, Madhya Pradesh
Supported in Technical & Financial Assistance, Bid Advisory, DPR preparation
India’s first PPP Rooftop Solar Project in Gandhinagar – replicated to 19 cities in Odisha
Supported in Technical assessment, policy, regulatory & commercial due diligence, Bid Process Management
Transforming selected Indian cities to 100% RE cities Amritsar, Gandhinagar, Ayodhya & Thiruvananthapuram
Assisted in Strategy ,Technical potential assessment, Bid Process Management
India’s first interstate RE PPA -procurement of 750 MW for Industrial Consumers
India’s first net metering regulations- CERC Regulations
Supported in measures for effective implementation of pre-paid metering in India
Support UPNEDA in Policy Formulation- Solar Energy, Bioenergy, Green Hydrogen
Supported in drafting Renewable Energy Policy of Uttar Pradesh.
Deloitte will use its expertise, rich experience across the entire Jharkhand Energy Landscape & understanding of the Jharkhand Energy Sector to provide Strategy Support to JREDA to meet the States Policy Objectives & also make Jharkhand a Renewable Energy hub conducive for private investments.
Our Footprints across Jharkhand Energy Sector
Particulars | GOJ Energy Dept | JREDA | JBVNL | JUUNL | TVNL
Bid Process Management | - | - | Y | - | -
Program Management | - | - | Y | - | -
Monitoring, Implementing State & Central Govt. Schemes | Y | - | Y | - | -
Regulatory Support | - | - | Y | Y | Y
Techno Commercial Assistance | - | - | Y | Y | Y
Policy, Manuals, SOP’s, Org Restructuring | Y | Y | Y | - | -
Stakeholder Management, Financial Assistance Support | - | Y | Y | - | -

## Slide 13: Approach and Work Plan
Key Deliverables with Project Monitoring Methodology

## Slide 14
Our Approach
Support JREDA in implementation of various RE Projects in line with Jharkhand Solar Policy 2022 Objectives
PMU support on key sectoral activities carried by JREDA
  Policy and Regulatory Support
  Techno-Commercial Support
  Program Management
  Project Monitoring
  Stakeholder Management
Assist in tapping opportunities in emerging areas like Green Hydrogen, Energy Storage etc.
Engagement Objective
Key Deliverables
Monthly progress reports
Regular updates with analytical outputs to JREDA management
Replying to other requests from JREDA
Draft & Final yearly report
Discussion with JREDA
Technical Capabilities assessment
Program management practices
Our team will design the implementation of the identified recommendations:
Need for Policy & Regulatory Changes
Best practices for planning, execution, and monitoring
Need for program management support, including coordination with available resources
Design
Assess
Implement & Monitor
Research/study
Review of existing policies and regulations
Understand their scope, effectiveness, and impact
Gap Analysis of JREDA's current RE policies, regulations, & initiatives
Outcome
Roadmap for implementation support, resource requirements, & M&E mechanism
Outcome
Handholding Support in driving policy and regulatory changes
Support in survey/studies for feasibility of proposed RE Projects
Bid Advisory Support
Project monitoring support
Stakeholder Management
Offtake-Support
Periodic Progress Reports on tracking milestones agreed with JREDA.
Outcome

## Slide 15: Our Workplan to Support JREDA – Key Activities
Indicative workplan which shall be finalized in discussion with JREDA
Activity | Deliverable / milestone | M 1 | M 2 | M 3 | M 4 | M 5 | M 6 | M 7 | M 8 | M 9 | M 10 | M 11 | M 12 | M 13 | M 14 | M 15 | M 16 | M 17 | M 18 | M 19 | M 20 | M 21 | M 22 | M 23 | M 24
Component 1 | Policy & Regulatory Support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 1 | Project Kick-off Meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 2 | Inception Report | ê |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 3 | Review of existing policies and regulations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 4 | Technical Capabilities Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 5 | Program Management Practices Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 6 | Gap Assessment Report with key Recommendations |  | ê |  |  |  |  |  |  |  |  |  |  | ê |  |  |  |  |  |  |  |  |  |  | 
Component 2 | Techno Commercial Support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 7 | Estimate Annual Capacity Addition Milestones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 8 | Outlining Need for Policy & Regulatory Changes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 9 | Outlining Program Management Support Requirement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 10 | Best practices for planning, execution, and monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 11 | Preparation of project formulation and implementation plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 12 | Implementation Roadmap - Timelines, resource requirements, & M&E mechanism |  |  |  | ê |  |  |  |  |  |  |  |  |  |  | ê |  |  |  |  |  |  |  |  | 
Task 13 | Exploring various financing options, interactions with financial institutions to arrange funding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Component 3 | Transaction advisory |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 14 | Preparing draft RfP, Model Power Purchase Agreement, Model Land Lease Agreement |  |  |  |  |  |  | ê |  |  |  |  |  |  |  |  |  |  |  |  | ê |  |  |  | 
Task 15 | Evaluation of Bids |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 16 | Support in pre-bid conference and replying to bidder’s queries and evolving transaction document & contract management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ê |  |  | 
Component 4 | Program Management Support |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 17 | Assistance in Conducting meetings, discussions with MNRE, Ministry of Power, Discoms to implement State & Central level schemes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 18 | Appraisal & evaluation survey/studies for feasibility of proposed RE Projects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 19 | Project Management with support for Project Facilitation, Procurement Support, Monitoring etc. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 20 | Planning for consumer awareness and outreach initiatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task 21 | Monthly Progress Reports | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê | ê
Task 22 | Annual Progress Reports |  |  |  |  |  |  |  |  |  |  | ê |  |  |  |  |  |  |  |  |  |  |  |  | ê

## Slide 16: Methodology
Roadmap to drive the project implementation

## Slide 17
Provide policy and regulatory support
Assisting JREDA in various policy and regulatory matters of project development
Implementation Guidelines
  Analysis to identify potential implementation gaps
  Preparation of SOP’s, Action Plan, Policy & implementation roadmaps
  Regular discussions with potential investors, financial Institutions
  Framework for project development (Solar, Bio-energy, Green Hydrogen etc.)
Assist in addressing Regulatory Challenges
  Map regulatory issues in RE sector and proposing solutions
  Prepare Draft responses in seeking clarifications about CERC & JSERC Orders
  Determinationn of levelized tariff/ Feed in tariff & filing respective petition in front of JSERC
  Assist JREDA in coordinating with JSERC
  Benchmarking analysis to map learnings - leading states such as Gujarat, Maharashtra, Telangana etc.
  Prepare case studies around new initiatives undertaken by other States.
  Map emerging focus areas and potential investors in other States
Regulatory and other RE developments in different states
  Undertake cost-benefit analysis & highlight project profitability
  Financial modelling to map potential tariff
  Bid process support
    Map bidding guidelines
    Drafting PPAs and contractual documents
    Support in seeking regulatory approvals
  Consultation with key stakeholders
Commercial and transactional support
< < Deloitte has established PMU at RUMSL/MPUVNL ,Madhya Pradesh offering similar support > >
Policy & Regulatory | Techno-Commercial | Program Management | Monitoring

## Slide 18
Policy & Regulatory | Techno-Commercial | Program Management | Monitoring
Assessing Renewable Energy Projects and Supporting Implementation
Appraisal and evaluation survey of RE Projects
Support in conducting site visit and assess feasibility based on
  Resource availability
  Land availability
  Grid connectivity
  Regulatory Support
Support JREDA in preparing a feasibility reports, outlining potential issues and recommendations to address the issues.
Evaluation of DPR and verification of project potential submitted by Investors
Identifying RE Potential & Project Sizing
Develop format for Technical Review note with JREDA
Preparation of review notes for DPR submitted by investors
Techno-economic Feasibility assessment
Investor Facilitation
Preparing briefings of Technical and Financial evaluation docs
Thorough evaluation of all RE projects being implemented by JREDA, including technical, financial, and administrative aspects.
Prepare briefings and recommendations for improvement.
Assistance in identification of new technologies and support in design of pilot projects
Quarter note on latest RE project development in India, emerging technologies
Coordination with leading donor agencies (MNRE, KfW, World Bank, ADB etc) to develop concepts and pilot projects
Design, formulation, and implementation of pilot projects/demonstration projects to test new technologies and approaches.

## Slide 19: Bid Process Management
Provide comprehensive transaction advisory support to JREDA for various projects
Design transaction & bid structure
Design draft RFP and model PPA
De-risk transaction documents
Support in Bid-Evaluation
Pre-bid Conference
Preparation of technical, financial criteria, detailing technical specifications and standards
Evaluate and conduct due-diligence of risk elements such as contractual, regulatory etc.
Assist in organizing pre-bid conference
Assist in responding to queries of the bidders
Drafting of Addendum to the RFP
Assist JREDA is evaluation of bids and recommendation of successful bidder
Assistance in design of transaction & bid structure- bid documents
World’s largest floating solar park of 600 MW in Omkareshwar, Madhya Pradesh
Deloitte supported in Feasibility Assessment and Transaction Advisory.
Deloitte’s Demonstrated Experience
Supported DMRC for solar power procurement -750 MW REWA solar park
Deloitte assisted in Transaction Advisory to Delhi Metro Rail Corp. for RE Power Procurement
Negotiations
Bid Implementation
Document Checklist
Competition Analysis
Strategy Highlights
Policy & Regulatory | Techno-Commercial | Program Management | Monitoring

## Slide 20
Prepare project registry and pipeline of projects
Project Identification
Policy
Requirements
Strategic decision
Upcoming RE
Applications
Traditional RE
Applications
Disruptive RE
Applications
Project Registry
Assessment
of Current
RE Progress
RE mandate & RPO
Requirements
Alignment with Industry
Trends
Pipeline Development
Available
Resources
Department
Co-ordination
Longlist of projects to be developed in next 5 years
Ongoing reviews & updates
 | Objective | Solution approach | Key activities
 | Assess availability of resources for project development | Mapping of potential Solar, Wind Biomass - Agri. Waste | Review of solar, biomass studies by MNRE/IISc Discussion with Agri., Revenue, Ind., Forest Dept
 | Identify projects to be developed | Develop RE project (Solar park, Solar City, Airport Solarization etc.) Emerging technologies (Floating solar, BESS, Hybrid) Energy Efficiency | Review business plans Undertake primary consultation on assets utilization
 | Prepare project registry and pipeline of projects to be developed | Consolidate feasible projects in the form of ‘RE PROJECT REGISTRY’ ‘PIPELINE MANAGEMENT’ To prioritize projects to be developed in ‘short’, ‘medium’ and ‘long’ term | High level risk assessment of projects Consultation with JREDA to finalize ‘REGISTRY’ & ‘PIPELINE’
 | Support in securing clearances | Preparation of presentation, advocacy notes, discussion papers for project clearance | Use of Industry insights, trends and practices
1
2
3
4
Policy & Regulatory | Techno-Commercial | Program Management | Monitoring

## Slide 21: Facilitation for seamless project execution
  Mapping key steps/procedure for Govt. land allotment
  Reviewing documents to be furnished by developer
  Preparing communication material to facilitate land allotment
Repository of govt lands
Co-ordination with Govt Departments
  Preparation of letters, advocacy notes to expedite disbursal of incentives.
  Regular engagement with Govt Department/PSUs to develop RE portfolio
Facilitating Govt land allotment
Facilitate Power Evacuation for RE projects
  Developing repository of available sub-stations to facilitate evacuation
  Mapping key clearances required for undertaking power evacuation
  Preparing communication material to facilitate power evacuation
    Mapping of key departments
    Location of land parcels
    Quantum of land holding
  Review of land availability status
  Consultation to understand Department plan
  Evaluate feasibility of developing RE projects
Support in reviewing of project proposals
  Review of submitted project proposals
    Support on key infrastructure required
    Project cost and financial details
  Mapping of key clearances required
    Land, water, road, evacuation infrastructure etc
  Support in securing clearances
    Preparation of documents to facilitate clearance
Policy & Regulatory | Techno-Commercial | Program Management | Monitoring
Deloitte will support JREDA in grounding of investments received

## Slide 22: Monitoring and evaluation framework
Development of IT based Tool
Policy & Regulatory | Techno-Commercial | Program Management | Project Monitoring
Develop Monitoring & Evaluation Plan
Progress Tracking
(through web portal)
Learning & Improvement
Design
Framework for independent & Immediate Quality Assessment
Delivery
Tracking achievement of intended KPIs
Implement
Evaluation of Project reports
Brief Description of key activities to be undertaken and deliverables
 | Manage Schedule | Assess current status of project and critically review existing schedules and systems. Suggest system to guide project and develop and implement same after discussions with management. Deliverables: Updated integrated project schedule Action plans for ensuring weekly and monthly targets
 | Generate Projections & Early Warnings | Sensitization to generate projected targets and discuss productivity parameters Review critical path of project and provide early warning for expected project delays Deliverable: Alert for project delays to all the stakeholders
 | Planning Work Front management | Forecast work plan by considering anticipated constraints and plan resource & stakeholder interference Testing/ modifying input data as required Deliverable: Work-front tracker for highlighting work front constraints
 | Digital Reporting | Generate MIS reports and dashboards, based on updated schedule and progress Enable select reports with scheduled automated circulations to the stakeholders Deliverables: Customized reports and dashboards/ MIS Interface

## Slide 23: Deloitte Team
Core Team & Project Governance

## Slide 24: Details Of Our Team To Support JREDA
Individually and collectively, our team has the experience needed to deliver results in your business environment. The people in our team have led complex engagements and served major clients in your industry on similar engagements.
RESPONSIBILITIES
Manage relationship with your Top management.
Make key decisions, sign-off on major deliverables and has overall project responsibility.
Provide necessary guidance and oversight to the project team.
Provide final review of engagement deliverables.
Review all the documents and provide recommendation to JREDA.
Our experts bring in leading insights on RE Sector and Emerging Technologies.
Interact and coordinate with the Senior Management, key stakeholders of JREDA.
Ensure project objectives are met within timelines and scope outlined.
Provide progress update to JREDA management.
Part of the Steering Committee and shall join review meeting with the JREDA leadership.
Manage resources deployment and deliverable review.
Conduct all assigned tasks in the project.
Interface with client personnel on-site.
Draft required deliverables.
Support in Regulatory & Policy related matters.
End to End Support in Project and Project Management.
Provide necessary guidance and oversight to the project team.
Provide final review of engagement deliverables.
Our pool of support staff has rich experience of working with Jharkhand utilities, Energy Department of Jharkhand and will bring in their expertise of understanding the Jharkhand Energy Sector.
Assist Core Team in conducting all assigned tasks in the project.
Support in Regulatory & Policy related matters, Bid Process management.
Support in required deliverables as and when required.
End to End Support in Project and Project Management.
Stakeholder management, Awareness programmes.
Arun K A
B.Tech., MBA
12+ yrs. exp.
Team Leader
Karan Chopkar
B.Tech., MBA
11+ yrs. exp.
RE Specialist
Pranav Bargotra
B.E., M. Tech
08+ yrs. exp.
TA Specialist
Bapi Kumar Das
B.Tech., M.Tech
05+ yrs. exp.
Program Associate-1
Ranjeet Singh Ajji
B.E., M. Tech
05+ yrs. exp.
Program Associate-2
Tanudeep Mallick
B.Tech., MBA, 12+ yrs. exp.
PMA & TA Expert
Rishi Chatterjee
B.Tech., M.Tech, MBA, 05+ yrs. exp.
Regulatory & Commercial Expert
Support Staff
Core Team
Rajneesh Sharma
B.Tech., MBA
16+ yrs. exp.
Project Head
Mohit Bhardwaj
B.Com., MBA
16+ yrs. exp.
Strategy Expert

## Slide 25: Thanks
Looking forward to commencing a long-term partnership